## Slide 1: Facilities Services
2017
End of Year Update

## Slide 2: Facilities Services: 2017 End of Year Update
Current Activities
15 Major Projects in Design or Construction
17 Active Minor Projects
1,554 Current Active Work Orders

## Slide 3: Facilities Services: 2017 End of Year Update
Current Minor Projects
Campus Wide – Installation of CO Detectors
Campus Wide – Replace and Upgrade Chemical Dispensers
Culkin Hall – HR Card Access
Culkin Hall – Lactation Room 212
Culkin Hall – Storage for President
Downtown – OBCR Relocation
Lanigan Hall – Room 25 Conversion
Lanigan Hall – VAT
Laker Hall – Trophy Space
Lee Hall – ADA Pool Lift
Mackin Hall – Office Complex, Bldg 12 Moves
Mail Room Stock Room Merge
Penfield Library – Classroom
Penfield Library – Vestibule
Shineman Center – Space Expansion Biology
Shineman Center – Wall Panel

## Slide 4: Facilities Services: 2017 End of Year Update
Projects in Design
Const. Start* Est. Cost**
  Campus Wide – Lighting Improvements Aug 2017 $0.33
  Campus Wide – Projects for Energy Management Design Only $0.06
  Commissary Cold Storage Rehab Apr 2018 $0.56
  Culkin Hall – Elevator Upgrades Jul 2018 $0.75
  MCC – Arena Ice Compressor Replacement May 2018 $0.57
  MCC – Student Activity Center Feb 2018 $1.97
  Mary Walker Health Center – Renovations May 2018 $2.45
  Metro Center Renovations May 2018 $0.10
  Pedestrian Pathway Lighting Improvements Jun 2018 $0.82
  Shineman Office Study & Rehab TBD TBD
  Tyler Hall – Phase II Mar 2018 $2.72
  TOTAL $10.33 *Scheduled
  **Cost shown in Millions

## Slide 5: Facilities Services: 2017 End of Year Update
Commissary – Cold Storage Rehab

## Slide 6: Facilities Services: 2017 End of Year Update
Pedestrian Pathway Lighting Improvements

## Slide 7: Facilities Services: 2017 End of Year Update
Tyler Hall – Phase II Basement Floor Plan

## Slide 8: Facilities Services: 2017 End of Year Update
Tyler Hall – Phase II Commons Level Floor Plan

## Slide 9: Facilities Services: 2017 End of Year Update
Tyler Hall – Phase II Second Floor Plan

## Slide 10: Facilities Services: 2017 End of Year Update
Projects in Construction
Const. End* Est. Cost**
  Lee Hall – Window and Door Replacement Feb 2018 $2.92
  Tyler Hall – Theatre Rigging – Phase II Sep 2018 $0.50
  Waterbury Hall – Post Construction Aug 2018 $0.14
  Follow-up Projects
  Wilber Hall – SOE Phase III Jun 2018 $14.01
  TOTAL $17.57 *Scheduled
  **Cost shown in Millions

## Slide 11: Facilities Services: 2017 End of Year Update
Lee Hall – Window and Door Replacement

## Slide 12: Facilities Services: 2017 End of Year Update
Tyler Hall – Theatre Rigging – Phase II

## Slide 13
Wilber Hall
Facilities Services:
2017 End of Year Update
Exterior with New Windows
Interior Common Interior Lounge

## Slide 14: Facilities Services: 2017 End of Year Update
Projects Recently Completed
Est. Cost**
  Culkin Hall – Data Center $0.39
  Tyler Hall – Phase 1A, 1C, & 1 D Offices, Conference Room, $2.70
  and Drawing, Painting, Photo, and Printmaking Studios
  Scales Hall – Rehab $16.12
  Wilber Hall – Interior Demolition & Abatement $1.22
  TOTAL $20.43
  *Scheduled
  **Cost shown in Millions

## Slide 15: Facilities Services: 2017 End of Year Update
Culkin Hall – Data Center

## Slide 16: Facilities Services: 2017 End of Year Update
Tyler Hall 1A – Drawing Studio

## Slide 17: Facilities Services: 2017 End of Year Update
Tyler Hall – Painting Studio

## Slide 18: Facilities Services: 2017 End of Year Update
Tyler Hall 1C – Photo Studio

## Slide 19: Facilities Services: 2017 End of Year Update
Tyler Hall 1D – Printmaking Studio

## Slide 20: Facilities Services: 2017 End of Year Update
Scales Hall

## Slide 21: Facilities Services: 2017 End of Year Update
Wilber Hall – Interior Demolition & Abatement

## Slide 22: Facilities Services: 2017 End of Year Update
Projects in Planning
Culkin Hall – 7th Floor Circulation & Provosts
Facilities Master Plan
Hewitt Hall – General Reconstruction
Rich Hall – Space Assessment
Sheldon Hall – Repair / Reconstruct Terracotta Frieze

## Slide 23: Facilities Services: 2017 End of Year Update