TMA Project Number 16-149

Ebuilder Project Number 100092

Hewitt 232/233 Rehab

Meeting Minutes

Week One, Week Of January 4, 2017

Project Scope

* New Ceiling Grid/Tile
* New 2x2 LED lighting fixtures
* New artwork LED track lighting
* New closet door system
* New Walker Display System
* New carpet, chair rail, cove base
* New Smoke Alarm, tied to panel
* New flat panel display, smart TV

Project Schedule

* Demolition: 12/20/2016 thru 12/28/2016
* Construction 12/29/2016 thru 1/22/2017

Weekly accomplishments during the week of 1/2/2017

BTC, BTF, EL, PL

* Removed closet accordion door
* Started running conduit with expected completion of this week
* Started pulling wire with expected completion of this week
* Removed carpeting

Rice Painting is patching walls for first coat application. First coat application to start 1/5/2017.